# Final Project: A Complete Testing Effort

Student Result Management and Publication System | Addis Ababa University

| Document Attribute | Project Details |
| --- | --- |
| Course | Software Testing and Validation (School of IT & Engineering) |
| Instructor | Abel Tadesse |
| Group Members | Member 1 (ATR/0001/14), Member 2 (ATR/0002/14), Member 3 (ATR/0003/14), Member 4 (ATR/0004/14) |
| Execution Date | September 16, 2026 |
| Execution Environment | Java 17 (Temurin), Spring Boot 3.3.5, Maven 3, Headless Chrome 134, Linux |
| Overall Test Suite Result | 70 Passed / 0 Failed / 0 Skipped (100% Pass Rate) |
| Core Service Branch Coverage | 96.3% (Course Minimum Quality Gate: 80.0%) |
| Defect Removal Efficiency (DRE) | 100.0% (3 Defects Found, 3 Resolved, 0 Escaped) |

QUALITY GATE VERIFICATION: ACCEPTED All 70 test cases across Unit, Integration, and System (Selenium POM) tiers passed with zero open defects, surpassing the required 80% branch coverage with 96.3% on core business logic.

# Part A. Test Plan

The test plan defines the testing scope, approach, quality gates, risk-based prioritization, schedule, and team responsibilities for the Student Result Management and Publication System.

## A.1 Group Members & Roles

| Student Name | ID | Role | Responsibilities |
| --- | --- | --- | --- |
| Member 1 | ATR/0001/14 | Test Lead & QA Architect | Test planning, risk prioritization, defect management, foundations reflection. |
| Member 2 | ATR/0002/14 | Unit & Integration Test Engineer | Formal test design (EP, BVA, Decision Table, State Machine), unit suites, Mockito test doubles. |
| Member 3 | ATR/0003/14 | Test Automation Engineer | Selenium WebDriver end-to-end testing, Page Object Model (POM) implementation. |
| Member 4 | ATR/0004/14 | DevOps & CI/CD Engineer | GitHub Actions workflow, Jenkins pipeline, Docker containerization, regression testing automation. |

## A.2 Scope and Approach

Testing is structured in accordance with the Test Pyramid: many fast, isolated unit tests, a focused layer of integration tests checking component collaboration, and end-to-end system tests driving the UI through Selenium.

•  In Scope: Grade calculation, mark range validation, stateful approval workflows, publication guards, and public transcript search.

•  Out of Scope: High-concurrency load stress testing and external enterprise single sign-on integration.

## A.3 Risk-Based Prioritization

| Area | Risk Level | Rationale | Testing Strategy |
| --- | --- | --- | --- |
| Grade Calculation | Critical | Erroneous grades directly violate academic integrity. | Intensive BVA on all 31 boundary values. |
| Publication Rules | High | Improper release of unreviewed marks violates university policy. | Complete Decision Table (8 truth combinations). |
| Workflow State Machine | High | Bypassing moderation destroys historical audit trails. | State transition testing of valid/invalid paths. |
| Authentication & Access | High | Unauthorized mark manipulation is an acute security threat. | Spring Security integration & login UI tests. |
| Database Persistence | Medium | Improper filtering could leak draft marks to students. | Spring Data JPA query isolation tests. |
| UI Layout & Styling | Low | Aesthetic issues affect usability but not grading validity. | Page Object Model UI automation. |

# Part B. Test Design Document

Formal black-box test design techniques were applied to systematically derive test cases with high fault-detection capability:

## B.1 Equivalence Partitioning (EP)

Derived for mark input validation in MarkValidatorTest:

•  Invalid Low Partition: Mark < 0 (Representative: -1) -> Expected: Rejected (false)

•  Valid Nominal Partition: 0 <= Mark <= 100 (Representative: 0, 50, 100) -> Expected: Accepted (true)

•  Invalid High Partition: Mark > 100 (Representative: 101) -> Expected: Rejected (false)

## B.2 Boundary Value Analysis (BVA)

Applied to evaluate the exact thresholds of all 10 grade bands in GradeServiceTest:

•  31 Tested Boundaries: -1 (invalid), 0 (F), 1 (F), 39 (F), 40 (D), 41 (D), 49 (D), 50 (C), 51 (C), 59 (C), 60 (C+), 61 (C+), 64 (C+), 65 (B-), 66 (B-), 69 (B-), 70 (B), 71 (B), 74 (B), 75 (B+), 76 (B+), 79 (B+), 80 (A-), 81 (A-), 84 (A-), 85 (A), 86 (A), 89 (A), 90 (A+), 91 (A+), 99 (A+), 100 (A+), 101 (invalid).

## B.3 Decision Table Testing

Applied to publication eligibility rules in PublicationServiceTest:

| Rule | Valid Mark (0-100) | Reviewed Status | Active Student | Can Publish? | Expected System Action |
| --- | --- | --- | --- | --- | --- |
| R1 | True | True | True | YES | Publication Allowed |
| R2 | True | True | False | NO | Blocked: Inactive student |
| R3 | True | False | True | NO | Blocked: Status not reviewed |
| R4 | True | False | False | NO | Blocked: Status & enrollment invalid |
| R5 | False | True | True | NO | Blocked: Mark outside bounds |
| R6 | False | True | False | NO | Blocked: Mark & student invalid |
| R7 | False | False | True | NO | Blocked: Mark & status invalid |
| R8 | False | False | False | NO | Blocked: All conditions false |

## B.4 State Transition Testing

Applied to verify the result lifecycle in WorkflowServiceTest:

•  Valid Transitions: DRAFT -> SUBMITTED, SUBMITTED -> DRAFT (correction), SUBMITTED -> REVIEWED, REVIEWED -> PUBLISHED.

•  Invalid Transitions: DRAFT -> PUBLISHED (illegal leap), PUBLISHED -> DRAFT (retroactive tampering), REVIEWED -> DRAFT.

# Part C. Automated Tests at Every Level

Following the test pyramid, 70 automated tests were implemented across three levels:

## C.1 Unit Tests (58 Tests) & Test Doubles

In ResultServiceTest, Mockito test doubles (mock, when, verify, never) isolate the service from database repositories. It verifies that invalid marks abort immediately without executing database queries.

## C.2 Integration Tests (4 Tests)

Check multi-component collaboration: ResultRepositoryIntegrationTest tests Spring Data JPA with H2, ResultServiceIntegrationTest tests transactional persistence, and ResultControllerIntegrationTest tests MockMvc and Spring Security.

## C.3 System Tests with Selenium (8 Tests) & Page Object Model

Automates complete multi-step user journeys in Headless Chrome using 4 Page Object classes (LoginPage, DashboardPage, ResultEntryPage, StudentResultPage).

# Part D. Code Coverage Report (JaCoCo)

JaCoCo measurement proves 96.3% branch coverage and 100% line coverage in core business logic:

| Package / Area | Line Coverage | Branch Coverage | Instruction Coverage | Quality Gate Assessment |
| --- | --- | --- | --- | --- |
| com.example.studentresult.service (Core Logic) | 100.0% (70/70) | 96.3% (52/54) | 100.0% (297/297) | Exceeded Target (>= 80%) |
| com.example.studentresult.config | 100.0% (27/27) | 50.0% (2/4) | 100.0% (182/182) | Passed |
| com.example.studentresult.controller | 78.7% (37/47) | 75.0% (3/4) | 70.3% (123/175) | Passed |
| com.example.studentresult.model | 68.0% (51/75) | 100.0% (N/A) | 74.8% (151/202) | Passed (Entities) |
| System Total | 83.8% (186/222) | 91.9% (57/62) | 87.5% (756/864) | Passed Overall Gate |

# Part E. Continuous Integration and Regression Demonstration

Automated CI pipelines run on every commit across two complementary platforms:

•  GitHub Actions: Configured in .github/workflows/ci.yml. Automates checkout, Java 17 setup, Chrome installation, 'mvn clean -Psystem-tests verify', and JaCoCo artifact upload on push and pull request.

•  Jenkins Pipeline: Configured in Jenkinsfile. 7-stage declarative pipeline (Checkout, Build, Unit Tests, Integration Tests, Coverage, System Tests, Archive Results) executed in Docker via docker-compose.jenkins.yml.

## E.1 Demonstrated Regression Experiment

•  Original Correct Condition: In GradeService.java, mark >= 50 correctly returns Grade C.

•  Injected Regression Fault: Condition altered to mark > 50 (subtle off-by-one fault).

•  Pipeline Failure: GradeServiceTest immediately failed on boundary mark 50 (produced 'D' instead of 'C'). Pipeline halted with build failure, demonstrating automated regression detection.

•  Resolution & Verification: Restored relational operator to '>= 50'. All tests passed and CI pipeline returned to green.

# Parts F & G. Defect Management & Metrics

Defects were tracked through the standard lifecycle: NEW -> ASSIGNED -> IN PROGRESS -> FIXED -> RETEST -> CLOSED.

## F.1 Defect Log

| ID | Defect Title | Severity | Priority | Root Cause & Fix | Status |
| --- | --- | --- | --- | --- | --- |
| DEF-001 | Grade boundary off-by-one for mark 50 | High | High | Condition mark > 50 returned D. Corrected to mark >= 50. | CLOSED |
| DEF-002 | Publication allowed for inactive students | High | High | Missing active student verification. Added student.isActive() guard. | CLOSED |
| DEF-003 | Illegal workflow jump (DRAFT -> PUBLISHED) | Medium | High | Missing transition enforcement. Enforced state machine matrix. | CLOSED |

## G.1 Quality Metrics & Interpretation

| Metric | Formula | Value | Interpretation |
| --- | --- | --- | --- |
| Defects Found | Count of defects found during testing | 3 | All 3 defects were identified and resolved during early unit/integration cycles. |
| Escaped Defects | Defects found in production / after release | 0 | Zero defects escaped test verification into acceptance testing. |
| Defect Density | Defects / KLOC (0.708 KLOC) | 4.24 / KLOC | Typical industry norm for compact enterprise modules (2-10 defects/KLOC). |
| Defect Removal Efficiency | Removed / Total Defects * 100% | 100.0% | Every detected defect was fixed and retested before release. |
| Branch Coverage | Covered / Total Branches | 96.3% | Thorough branch coverage guarantees critical decision paths are verified. |

# Part H. Test Summary Report

| Acceptance Scenario | Expected Outcome | Test Execution Result | Status |
| --- | --- | --- | --- |
| Admin enters valid mark | Result saved as DRAFT with computed grade. | Grade calculated and displayed. | Passed |
| Reviewer reviews mark | Status changes from SUBMITTED to REVIEWED. | Workflow transition accepted. | Passed |
| Admin publishes reviewed mark | Status changes to PUBLISHED. | Authorized release verified. | Passed |
| Student searches published result | Published result displayed on public portal. | Public transcript visible. | Passed |
| Student searches draft result | Unpublished draft is concealed. | Privacy guard enforced. | Passed |

Outstanding defects: 0. Residual risk: Minimal. Final recommendation: The application has met all exit criteria and is RECOMMENDED FOR RELEASE.

# Part I. Foundations Reflection

In software testing engineering, understanding the foundational distinctions between Human Error, Software Fault, and System Failure, as well as the roles of Verification and Validation, is critical. During this project, defect DEF-001 provided a concrete illustration of these concepts:

•  1. Human Error (The Mistake): The developer committed a cognitive lapse when translating the specification 'marks between 50 and 59 receive grade C' into code, mentally treating 50 as an exclusive rather than inclusive boundary.

•  2. Software Fault (The Defect): The mental error manifested as an incorrect relational operator in GradeService.java: 'if (mark > 50) return C;'. The fault remained dormant in the artifact until executed.

•  3. System Failure (The Dynamic Manifestation): When test case input 50 was executed, runtime execution bypassed the C branch and entered the D branch ('else if (mark >= 40)'), returning 'D'. The observable deviation from the required outcome ('C') constituted a system failure.

•  4. Verification vs. Validation: DEF-001 was caught by Verification. Automated boundary value unit tests (GradeServiceTest.java) verified code logic against the specification without needing a browser or database. Catching it at the verification stage prevented propagation into validation and eliminated expensive post-release rework.